### Go With Khaya - Website Redesign Project Scope

#### 1. Overview

This project involves the complete redesign of the Go With Khaya website into a clean, modern, and easy-to-navigate format. The goal is to simplify the structure while keeping the core functionality: showcasing volunteer destinations and their programs, highlighting categories (e.g. Volunteer, Internship, Group Travel), and providing a streamlined way for visitors to inquire or apply.

The new website will be designed using WordPress + Elementor Pro, allowing for easier updates and management going forward.

### 2. Project Scope & Deliverables

#### A. Initial Setup

- Create a new WordPress installation (temporary build site, e.g. gowithkhaya.wordpress.com)

- Install and configure Elementor Pro, and essential plugins (security, backup, SEO, forms, etc.).

- Set up a clean, professional theme framework (preferably lightweight for fast loading).

#### B. Site Design & Build

- Homepage (1 page)

  - Hero slider with featured destinations (slider).

  - Overview of the three countries (South Africa, Tanzania, Malawi) with attractive layout and links.

  - Intro section about Go With Khaya.

  - CTA sections (Join, Contact, WhatsApp).

- About Us (1 page)

  - Background, mission, and team overview etc.

- Destinations (3 pages)

  - South Africa, Tanzania, Malawi each with:

    - Short intro text.

    - Display grid of all programs within the country.

    - Each program card includes title, category tags (Volunteer and/or Internship / Group Travel) and subcategories (Childcare & Community, Conservation & Wildlife , Medical & Healthcare), short description, price indicator, and Read More button.

    - “Read More” opens a pop-up modal with full program description, category labels, pricing, and mini gallery.

- Volunteer & Internship Programmes (1page)

  - Overview of available volunteer and Internship programs from all countries.

  - Same layout as a destinations page just all displaying all volunteer and Inernship programs from all countries.

- Group & School Travel (1 page)

  - Overview of available group programs from all countries.

  - Same layout as a destinations page just all displaying all group travel programs from all countries.

- Contact Page (1 page)

  - Simple contact form linked to email.

  - WhatsApp button for direct chat.

- Footer / Legal (1 page)

  - Privacy Policy and Terms & Conditions.

### C. Content Integration

- Add and format all supplied text and images for each program (≈16 total).

- Optimize all images for fast loading.

- Include consistent design system (colors, fonts, spacing).

- Add pricing and category tags per program listing.

### D: Install Security and Automated Backup plugins.

- Essential plugins for site maintenance and security functionality (All In One WP Security & Firewall & UpdraftPlus)

### D. Testing & Optimization

- Ensure responsive visual design for mobile, tablet, and desktop.

- Test all forms and links.

- Basic on-page SEO setup (metadata, alt tags, friendly URLs).

### E. Migration & Launch

- Obtain access to the domain registrar or DNS panel for gowithkhaya.com.

- Point the domain’s nameservers or A-records to the new hosting.

- Final testing once live (check SSL, redirects, and link functionality).

- Deliver admin login credentials and backup file.

### 3. Timeline

Estimated project duration: 4-5 weeks
 (Depending on timely content delivery and feedback.)

### 4. Cost Estimate

| Item | Description | Estimated Cost |
| --- | --- | --- |
| Website design & development | Complete redesign, content integration, and setup of ~23-25 pages (Elementor Pro) | R15,000 |
| Elementor Pro License | 1 year license (approx. 1,500 depending on USD rate) | Billed separately |
| Domain & Hosting | Client-provided | Client responsibility |